RootSync / RCO Tetherless

PRD Clarifications: Confirmed Items vs. Remaining Open Items

Updated October 5, 2026

# Executive summary

Nick's response and the attached RCO materials materially reduce the number of open PRD assumptions. Several branding, content, device, roster, identity, and device-use questions can now be treated as answered. The remaining questions are narrower and mostly concern AI, reporting rules, sync/offline behavior, content operations, hosting/ownership, recovery after reinstall or device loss, and final analytics definitions.

| Clarified / no need to ask again in the same form | Still missing, promised, or requires confirmation |
| --- | --- |

# 1. Clarified items - no further questioning needed in the same form

| Area | What is now clarified | PRD / build implication |
| --- | --- | --- |
| Brand font | Poppins is confirmed by Nick. | Lock Poppins for headings/branding. Remove the font-name question from the open list. |
| Branding assets | Nick supplied SVG files and a PDF logo package. The provided PDF contains usable logo variants. | Treat branding assets as substantially resolved. Only re-open if an actual production SVG has a quality/export problem. |
| Existing curriculum exists | RCO has bilingual slides, teen-friendly glossaries, Kahoot quizzes, and pre/post-tests used for the Puerto Rico class. | The PRD can state that RCO owns/provides curriculum and RootSync builds the delivery platform. |
| First exercise format | The attached Kahoot workbook contains 15 real RCO questions. Each has four choices, one correct answer, and a 60-second setting. | Multiple-choice should be the P0 exercise type. This is now grounded in real client content, not only a RootSync assumption. |
| Bilingual source content | The Kahoot questions and answers are written in Spanish and English. | Keep the MVP UI English-capable, but structure content with separate English and Spanish fields from day one. |
| Examples of interactive activities | Nick described hash-input identification, encoded-message decoding, hidden messages in photos, and basic OSINT/location exercises. | No need to ask again what kinds of puzzles RCO uses. Keep these as P1/stretch options after the first multiple-choice exercise. |
| Content varies by topic | Nick confirmed that the format depends on the topic; PowerPoint and Kahoot were used because of the classroom limitations. | Do not assume RCO will provide one native format. RootSync should normalize source material into one internal Tetherless schema. |
| Device baseline | Nick said the proposed iOS 16.4+ / Android 10+ baseline looks about right based on what he saw, together with the 2-3 GB RAM / low-storage constraint. | Use this as the provisional support baseline in the PRD. An actual device survey is still useful validation, but the baseline itself no longer needs the same yes/no question. |
| Roster structure | A de-identified roster was provided with Student_ID, pre-test %, pre-test points, post-test %, post-test points, and Progress for 23 sample records. | Use this as a reference for export/manager reporting fields and for mapping Tetherless results into RCO's current workflow. |
| RCO naming convention | Nick uses a Group - Location - Purpose pattern, with examples such as RCYC-PR-Bootcamp2026 and RCO-NY-lead. | Include a cohort/group identifier in the data model and exports. |
| First-use learner information | Nick recommended name and username. | Update the PRD identity proposal from name + cohort code to name + username, while still generating an internal unique learner/device identifier. |
| Consent handling | Nick said consent is normally handled during RCO onboarding and suggested placing information in Settings. | Do not build a separate full consent workflow unless RCO later requests one. Include a privacy/information area and minimize collected data. |
| One phone per learner | Nick confirmed one phone per student for the MVP. | Multi-device synchronization is not a P0 requirement. |

# 2. Still promised, missing, or requiring confirmation

| Open item | Current status | What is still needed |
| --- | --- | --- |
| AI role | Nick deferred this decision to Lori. | Need Lori to confirm whether AI is required for MVP, who sees it, and what it should do. Until then, keep deterministic analytics P0 and AI P1/stretch. |
| 21-question interest assessment | Previously referenced by Nick/RCO but not included in the current attachments. | Still needed if interest-path analytics are expected in the MVP or future manager reporting. |
| Full lesson / glossary material | We received Kahoot questions, but not the bilingual slide decks or teen-friendly glossaries Nick described. | Request at least one or two complete sample lessons/glossaries if needed to design the content model beyond multiple-choice. |
| Actual device survey | Nick generally agreed with the proposed baseline, but no list of real athlete phone models/OS/free storage was provided. | A 10-20 learner device sample is still recommended to validate the floor and choose representative test devices. |
| Systeme.io fields/tags/exports | Nick provided his naming convention, but no actual Systeme.io field list, tags, mapping, or export example was attached. | Needed before automated Zapier/Systeme.io integration. CSV/JSON export can remain the MVP fallback. |
| Trainer reporting priority | The required manager/trainer outputs have not been finalized. | Need RCO to confirm which are essential: completion, scores, weak topics, retries, practice frequency, interest paths, or individual struggle flags. |
| Manager dashboard vs. export only | Still unresolved in the project plan. | Confirm whether a read-only manager view is P0 or whether CSV/JSON export alone is acceptable for MVP. |
| Offline duration | No final answer yet on how long an athlete may be disconnected. | Needed to lock event-volume, storage, batching, and persistence acceptance tests. |
| Sync behavior | RootSync recommends automatic sync plus a manual Sync button, but RCO has not confirmed. | Confirm before finalizing the UX and acceptance criteria. |
| Reinstall / lost phone recovery | One phone per learner is confirmed, but recovery after uninstall, phone loss, or replacement is not. | Define what must be recoverable in MVP and what can be explicitly out of scope. |
| Completion and passing rules | No final threshold or definition has been provided. | RCO should define whether completion means all items answered and what score, if any, counts as passing. |
| Weak-topic / struggling definitions | RootSync has candidate rules, but RCO has not selected thresholds. | Needed to prevent the manager analytics from encoding an unapproved interpretation. |
| Content publishing workflow | The source formats are clearer, but who uploads/updates content after handoff and where files live is still open. | Need an operational decision: GitHub/repository workflow, manager upload page, or another controlled location. |
| Hosting/database ownership and maintenance | RCO has not yet confirmed the final hosting/database account owner, maintenance expectations, or acceptable monthly cost. | Needed before locking Vercel/Render/database choice and handoff design. |
| Scale | The project plan notes that approximately 100 athletes / 2-4 instructors is not confirmed. The sample roster contains 23 de-identified records but does not establish production scale. | Confirm expected first-cohort and near-term user counts before the PRD treats any scale number as fact. |
| Final approval owner | The materials reviewed do not establish who at RCO gives final acceptance of the deliverable. | Confirm before build lock so scope/sign-off disputes do not remain open. |

# 3. What the new attachments allow RootSync to lock now

P0 exercise: simple multiple-choice cybersecurity questions using RCO-provided content.

Content architecture: one internal Tetherless JSON schema that can be populated from RCO spreadsheets/Kahoot exports and other source materials.

Language readiness: separate English and Spanish content fields from the beginning, without requiring a full bilingual UI toggle for MVP.

Learner setup: name + username, with an internally generated unique identifier for reliable sync.

Device target: provisionally iOS 16.4+ and Android 10+, optimized for approximately 2-3 GB RAM and low available storage.

One-device assumption: one primary phone per learner for MVP; multi-device synchronization does not need to be P0.

Core analytics: deterministic completion/accuracy/progress metrics can be built from learner events; AI should not be the source of truth.

Export model: include learner/group identifier, topic/activity data, scores/progress, and fields that can be mapped into RCO's existing spreadsheet workflow.

# 4. Recommended focus for the next RCO conversation

Do not spend the next meeting re-asking questions Nick already answered. Use the available time to close the decisions that still affect scope, architecture, or acceptance criteria.

| Priority | Topic | Decision needed |
| --- | --- | --- |
| 1 | AI requirement | Lori decision: MVP requirement or stretch, and audience/use case. |
| 2 | Reporting | Dashboard vs. export; exact metrics managers need. |
| 3 | Offline/sync | Expected disconnected period and automatic/manual sync behavior. |
| 4 | Analytics rules | Completion/pass thresholds and definition of weak/struggling. |
| 5 | Recovery | What happens after reinstall, lost phone, or replacement phone. |
| 6 | Content operations | Who publishes content after handoff and where the source files live. |
| 7 | Hosting/handoff | Account ownership, maintenance expectation, and acceptable ongoing cost. |
| 8 | Missing materials | Interest assessment plus at least one complete slide/glossary lesson if needed for broader content support. |

# 5. Source materials reviewed

Nick Kato's Oct. 5, 2026 response to RootSync's 12 follow-up questions.

Kahoot_quizes.xlsx - 15 bilingual multiple-choice cybersecurity questions with four answers, 60-second limits, and one correct-answer index.

sample_roster_deidentified.csv - 23 de-identified learner rows with Student_ID, pre/post test percentages and points, and Progress.

Raíces CYBER LOGO.pdf - RCO logo/branding package supplied with Nick's response.

Tetherless Project Plan v2.20 - used to identify which previously open questions remain unresolved.

Prepared for RootSync PRD and project-plan refinement